## Slide 1
MECHANICAL
Bottom Plate Manufacturing and Drawings
Technical Progress:
  Reached out and got quotes for the bottom plate design
  Scheduled meetings with several Macor manufacturers
  Main issue with design is the 1mm thickness of the bottom lip on the plate
    Have to increase the thickness to at least 3mm
    The weight of the panel will increase by ~350 grams
    Will not affect the price of manufacturing
  Top sheet issue:
    1mm too thin, will warp or crack during shipping
    Tape casting as possible solution
      Mateus makes 4.5x4.5 in plates of desired thickness
  Action Items:
    Set up meeting with Ceramic Products
    Communicate with Mateus to see if we can increase the tape casting size
    Update drawings with correct bottom plate thickness
    Choose manufacturer and start ordering!!!
4/9/21
Leah Soldner

## Slide 2
MECHANICAL
Bottom Plate Manufacturing and Drawings
Budget/Timeline:
  Precision Ceramics: Mateus Truon, meeting Thursday (4/8)
    1 plate: $1756.20
    8 plates: $ 1080.50
    Delivery time: 5-7 weeks
  Morgan Advanced Materials: Nikhil Jani, meeting Wednesday (4/7)
    1 plate: $2220.22
    8 plates: $1843.03
    Delivery time: 8 weeks
  Ceramic Products: Mark Vidaic, meeting next week TBD
    1 plate: $1450
    8 plates: $1100
    Delivery Time: 4-5 weeks
  If we go with cheapest, estimated budget/timeline: $9,500/5 weeks
  If we go with most expensive, estimated budget/timeline: $15,000/8 weeks
4/9/21
Leah Soldner