## Slide 1
VERIFICATION
EFFECTIVENESS TESTING
Schedule
04/09/21
Rithvik
Item | Cost
Camera | $3000
Lights | $150
Aluminum Rails | $500
Connectors and Feet | $400
Grounding Hardware and Power Cords | $150
Total | $4600
Budget
Week Start Date | Tasks
2021-04-12 | Purchase Equipment
2021-04-19 | Start Building Frame
2021-04-26 | Continue Building Frame Start Writing Code to Analyze Results
2021-05-03 and Subsequent Weeks | Finish Building Frame Finish Writing Code Start Running Effectiveness Tests