## Slide 1
VERIFICATION
Schedule & Progress
Additional Links
Quotes: https://docs.google.com/document/d/1JMS6xeg2GfDGNQWzqpF8xgkdXztxX7Pl_0HX3a9pVhU/edit?usp=sharing
Detailed 10 Week Schedule: https://docs.google.com/document/d/1fI2mnGXqogZx00UyyNW2b-N-qA4sxLObzkvph_nNB3M/edit?usp=sharing
04/09/21
Calle Junker, Kaila Coimbra, Sydney Richardson, Parul Singh
Summarized Schedule
Week 2 and 3
  Determine parts for all tests
  Receive quotes for outsourcing tests (see link)
  Finalize all rig designs
Week 4
  Begin construction of all rigs (LTE, abrasion, glove box)
By Week 7, all rigs should be constructed and ready
We will be conducting benchtop testing when prototypes are complete

## Slide 2
VERIFICATION
Benchtop Testing
Schedule
Week 2 – Determine necessary parts and budget
Week 3 – Place order for all needed parts
Week 5 – Begin electronic benchtop testing
Week 10 - Begin mechanical benchtop testing
04/09/21
Calle Junker
Budget
$200 for oscilloscope, EMF detector, etc.
$800 for mechanical benchtop testing
  $600 for LN2, dewar, and safety equipment
  $200 for impact testing, loading
Estimated $1000 total

## Slide 3
VERIFICATION
Glovebox
Additional Info:
https://docs.google.com/spreadsheets/d/1eCWXm6SFHYvjiBSH6nSlmXVNTzdUf-_WXcTQ4h48kic/edit?usp=sharing
https://docs.google.com/document/d/1U8Kxp_ktJtrzEqrkx59jmgzuCbHyqj02b4jm5AmzpwA/edit?usp=sharing
04/09/21
Calle Junker
Budget
Estimated budget approximately $2000
  See spreadsheet in additional info for detailed breakdown of part costs (does not include nitrogen tank)
Schedule
Week 2 – Determine necessary parts and budget
Week 3 – Place order for all needed parts
Week 4 – Begin assembly
Week 5 – Glove box complete and ready for use
Next Steps:
Finalize attachment method with frame
Complete CAD of glove box assembly
Place order of all parts

## Slide 4
VERIFICATION
Long Term Effectiveness (LTE) Test
Additional Info:
https://docs.google.com/document/d/1si6GRTnZiIqzqADaSfvcGlQJqSmV7rVR-7y3NoNxfhg/edit?usp=sharing
04/09/21
Kaila Coimbra
Budget
Estimated budget of approximately $800 (rough upper estimate based on materials found)
Schedule
Week 2 – Determine necessary parts
Week 3 – Place order for all needed parts and finish LTE rig design
Week 4 – Begin assembly
Week 5/6 - Finish assembly and test if operational
Week 7 – LTE rig is fully constructed and ready for use
Next Steps:
Finalize budget
Complete CAD of LTE rig
Place order of all parts