## Slide 1
VERIFICATION+VALIDATION
Abrasion Rig Plans and Simulation Plans
Budget/Timeline for Abrasion Rig (assuming we have to build our own):
  Abrasion Rig Parts Needed and approximate cost:
    Motor, large wheel with rubber rim, metal frame, loading weight, abrasive dust simulant, tarp
    Main cost is the motor, all parts together should be $1500 max (prob closer to $1000)
    However this is a rough first-look estimate, will hash out details this weekend
  Timeline
    Week 2 - Finalize parts list and design for abrasion rig
    Week 3 - Get quotes/ Order parts
    Week 4 to Week 7 - Building the rig (somebody in Pasadena will have to do this as I am remote))
      This depends on when all parts come in
Note about Validation:
  Next week: Collect parameters needed for thermal sims like strength constants for varying temperatures, read about thermal cycling sims to figure out best plan
4/9/21
Parul Singh