## Slide 1
VERIFICATION
Benchtop Testing
Schedule
Week 2 – Determine necessary parts and budget
Week 3 – Place order for all needed parts
Week 5 – Begin electronic benchtop testing
Week 10 - Begin mechanical benchtop testing
04/09/21
Calle Junker
Budget
$200 for oscilloscope, EMF detector, etc.
$800 for mechanical benchtop testing
  $600 for LN2, dewar, and safety equipment
  $200 for impact testing, loading
Estimated $1000 total

## Slide 2
VERIFICATION
Glovebox
Additional Info:
https://docs.google.com/spreadsheets/d/1eCWXm6SFHYvjiBSH6nSlmXVNTzdUf-_WXcTQ4h48kic/edit?usp=sharing
https://docs.google.com/document/d/1U8Kxp_ktJtrzEqrkx59jmgzuCbHyqj02b4jm5AmzpwA/edit?usp=sharing
04/16/21
Calle Junker
Budget
Estimated budget approximately $2000
  See spreadsheet in additional info for detailed breakdown of part costs (does not include nitrogen tank)
Progress
Week 2 – Determine necessary parts and budget
Week 3 – Place order for all needed parts
Week 4 – Begin assembly
Week 5 – Glove box complete and ready for use
Next Steps:
Finalize attachment method with frame
Complete CAD of glove box assembly
Place order of all parts