## Slide 1
This week:
  Meeting with Keith Novak on Tuesday for electronics box
  “Meeting” with Mark Vidaic from Ceramic Products on Thursday
  Discussion and decision to consider shrinking panel size
Action Items:
  Safety procedures sheet
  Complete design for electronics box and start prototyping
  Make decision about panel size
  Order top and bottom plate!!!
MECHANICAL
Overview and General Action Items
Leah Soldner
04/16/21

## Slide 2
Pros:
  Less likely to crack or bend under load
  Easier to machine
  Makes EDS system easier
  Makes modularity more accessible
  For proof-of-concept, we don’t need panels this big
  Overall: simplifies our job on all fronts (electrical and manufacturing)
Cons:
  Wrote in our proposal that we would make panels 25 cm^2
  Our astronaut boot use case won’t be “one foot per panel” anymore
  Maybe there is a solution that is feasible, and we could keep original panel size? (see Tanmay’s slides)
  Increases stress points and connections where things can go wrong
  Putting more together is finicky
MECHANICAL
Design Revision: Shrinking Panel Size
Leah Soldner
04/16/21